## Slide 1: CMPE 295B Project Status EBaaS Prof. Gokay Saldamli
Aditya Doshatti aditya.doshatti@sjsu.edu
Darshil Kapadia darshil.kapadia@sjsu.edu
Devashish Nyati devashish.nyati@sjsu.edu
Maulin Bodiwala maulin.bodiwala@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 20% complete
Individual Status
  Aditya Doshatti (Infrastructure): 10% complete
  Darshil Kapadia (Front End): 40% complete
  Devashish Nyati (Backend): 10% complete
  Maulin Bodiwala (Machine Learning Algorithms): 30% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 35% complete
Individual Status
  Aditya (Introduction, Architecture, Project Design ): 35% complete
  Darshil (Introduction, Related work, Methodology): 40% complete
  Devashish(Introduction, Literature Survey, Testing and Results): 40% complete
  Maulin (Introduction, Methodology, Conclusion): 35% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  Nothing as of now.
Potential project showstoppers
  Code which writes code.
  Automatic generation of RESTful APIs by simply providing basic requirements.
  Business insights through Machine Learning based APIs.

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  12th December: Project progress, Demo and Future work.
Planned meetings with Project Advisor
  6th February: Project changes to accomodate RAML generator.
  20th February: Discussion on what kind of insights is to be provided and report changes.

## Slide 6: Special Needs for Project Expo
Nothing as of now.